## Slide 1
NTCC Progress Report
quickCart: Hyperlocal Grocery & Essentials Delivery App
Weekly Progress Report, Conceptual Framework, Objectives & Methodology
Expo SDK 54
React Native
Firebase
TypeScript
Project Information
Student: Ayush
Project type: Mobile application development
Domain: Quick commerce / e-commerce
Platform: Android and iOS

## Slide 2
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Objectives
What the NTCC project aims to achieve
Primary Objectives
Design a user-friendly quick-commerce mobile app for groceries and daily essentials.
Implement authentication, OTP verification, location selection, product browsing and cart flow.
Enable order placement with real-time status tracking through Firebase Firestore.
Build an admin panel for product, category, city, order and user management.
Apply maintainable Expo Router, TypeScript and Firebase architecture.

## Slide 3
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Conceptual Framework
How users, app modules and backend services interact
User
Mobile App Expo + RN
Firebase Auth/Firestore
Admin Panel
Order Fulfilment
->
->
->
->
Framework Summary
Input: user credentials, selected location, product demand and cart data.
Processing: validation, product filtering, cart calculation and order status updates.
Storage: users, products, categories, states/cities, banners and orders in Firebase.
Output: personalized product feed, confirmed order, live status and admin reports.

## Slide 4
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Methodology
Development approach followed during the project
Iterative Development Method
Requirement analysis: studied quick-commerce flows, user roles and Firebase data needs.
UI/UX planning: mapped splash, auth, location, home, search, cart, checkout and profile screens.
Implementation: built Expo Router screens, reusable components and TypeScript utilities.
Backend integration: configured Firebase Auth, Firestore, Storage and custom email OTP server.
Testing and refinement: validated order status logic, Firestore rules and core user journeys.

## Slide 5
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Weekly Progress Report
Summary of work completed across project phases
Week 1
Requirement study, scope definition, project planning and technology selection.
Week 2
Expo SDK 54 setup, routing structure, Firebase configuration and UI flow planning.
Week 3
Authentication, OTP verification, permission flow and state/location picker.
Week 4
Home feed, category rail, search, product detail, cart and checkout modules.
Week 5
Order placement, order status tracking and admin dashboard/product management.
Week 6
Admin order/user management, Firestore rules, testing, documentation and final review.

## Slide 6
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Current Status
Present implementation progress as of 10 August 2026
Completed Progress
Functional prototype stage with customer and admin workflows implemented.
Customer screens include auth, OTP, location picker, home, search, product detail, cart, checkout, orders and profile.
Admin screens include dashboard, products, categories, cities, orders, users and CRUD management.
Firebase configuration, Firestore rules, indexes, storage rules and service modules are present.
Project documentation and presentation/reporting assets have been prepared.
Technical Progress
Expo SDK 54 with React Native 0.81.5 and TypeScript 5.9.
Expo Router 6 used for file-based customer and admin navigation.
Firebase Auth, Firestore and Storage used for backend workflows.
Reusable utilities handle cart state, selected state, validation, currency and order status.
EAS build profiles are configured for development, preview and production.

## Slide 7
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Modules & System Design
Major functional blocks of quickCart
Functional Modules
Customer app: onboarding, auth, browsing, cart, checkout, orders and profile.
Admin app: dashboard, inventory CRUD, city setup, order updates and user roles.
Data layer: Firestore services, typed utilities and lightweight local state stores.
Security: role-gated admin routes and Firestore security rules.
Database Structure
users: customer profile and role.
products: product catalog by state and category.
categories: category metadata and display ordering.
orders: cart items, customer details and delivery status.
states: serviceable states and cities.

## Slide 8
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Verification & Next Steps
Testing result, known issue and planned improvements
Verification Status
Lint command executed successfully with 0 errors and 33 warnings.
Warnings mainly relate to unused imports/variables and React hook dependency checks.
Unit test command executed but 2 order-status tests failed.
Failure reason: test expectations use an older status flow than the current implementation.
Next Steps
Align order-status tests with the final business workflow.
Clean lint warnings and rerun verification commands.
Run customer flow testing from signup to checkout.
Run admin flow testing for product management and order status updates.
Review generated presentation/report files before final submission.

## Slide 9
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Expected Outcomes
Deliverables and benefits of the project
Deliverables
A working quick-commerce mobile application for grocery and essentials ordering.
Admin workflow to keep products, cities, users and orders manageable.
Firebase-backed real-time order tracking and scalable product data storage.
Cleaner understanding of mobile app architecture, backend integration and deployment workflow.
NTCC documentation and presentation artifacts for academic evaluation.

## Slide 10
AMITY UNIVERSITY PATNA
quickCart NTCC Progress Report
Conclusion
Current status and next steps
Project Summary
Core customer journey and admin management workflows are defined and implemented.
The project demonstrates practical use of Expo, React Native, Firebase and TypeScript.
The main stabilization task is to align order-status tests with the implemented workflow.
Next improvements include payment integration, delivery partner workflow, analytics and production hardening.
Thank You